The Solo Developer’s Complete Guide

to Systematic Web Development

Requirements Engineering • Agile Methodology • Product Management

Backlog Organization • Testing • Process Evolution

FringeIsland Platform — Research Report

April 2026

# From Napkin Sketch to Buildable Task: Requirements Engineering

Every piece of work falls into one of three requirement categories. Understanding the distinction shapes every decision downstream.

## The three requirement types

- Functional requirements — Define what the system does: “users can create accounts via OAuth,” “the quiz engine displays randomized questions.” These drive your application architecture.

- Non-functional requirements (quality attributes) — Define how well the system performs: page load under 2 seconds, WCAG AA accessibility, 99.9% uptime. Must be specific and measurable. These drive your technical architecture.

- Architectural requirements — Bridge the gap: choosing Supabase RLS addresses your security NFR, choosing Next.js SSR addresses your performance NFR, choosing Tailwind addresses your maintainability NFR.

The flow is one-directional: functional requirements define features → NFRs constrain how those features perform → architectural requirements translate NFRs into technology decisions.

## The work item hierarchy

| Level | What it is | Scope | Example |
| --- | --- | --- | --- |
| Theme | Label grouping related work | Cross-cutting | "Gamification" |
| Epic | Large body of work | Weeks–months | "Quiz Engine" |
| Feature | Shippable capability | Days–weeks | "Multiple Choice Quizzes" |
| User Story | Smallest unit of user value | 1–3 days | "As a student, I want timed quiz questions" |
| Task | Technical work | Hours | "Create QuizPlayer component" |

For daily work, focus on epics and stories. Themes are just labels. Features are mid-level groupings useful when an epic is large. Tasks are what you break stories into when you sit down to build.

## Maturity levels: from idea to code

Not all work items are born equal. A core concept is progressive elaboration — work items start vague and get refined as they approach execution:

| Lvl | Name | What you have | Example |
| --- | --- | --- | --- |
| 0 | Raw idea | One sentence | "Something with spaced repetition" |
| 1 | Concept | Problem identified, who benefits | "Students forget material. Spaced repetition could help." |
| 2 | Explored | Research done, approach sketched | "Use SM-2 algorithm, store in Supabase" |
| 3 | Specified | Stories with acceptance criteria | Full Given/When/Then scenarios |
| 4 | Ready | All questions answered, estimable | Can hand to Claude Code |
| 5 | Done | Implemented, tested, deployed | Feature live in production |

The critical discipline: never jump from Level 0 to Level 4. The pipeline from Concept → Study → Specify → Build ensures you do the thinking before the building. A well-written user story with BDD acceptance criteria becomes the perfect “prompt” for Claude Code.

## User stories that work as specs and AI prompts

Every user story should pass the INVEST criteria:

- Independent — no unresolved blockers

- Negotiable — describes intent, not rigid solution

- Valuable — a user would notice

- Estimable — you can roughly size it

- Small — completable in 1–3 days

- Testable — has clear pass/fail criteria

## When BDD and TDD earn their keep

BDD (Behavior-Driven Development) uses Given/When/Then syntax for acceptance criteria. Appropriate when:

- Acceptance criteria benefit from concrete examples

- Multiple behaviors need specification

- You want tests to serve as living documentation

Premature for trivial requirements, highly exploratory work, and pure technical tasks like refactoring.

TDD (Test-Driven Development) operates at the code level: write a failing test, write minimum code to pass, refactor. The relationship is hierarchical: user stories produce BDD acceptance criteria (behavioral tests), which inform TDD unit tests (implementation tests).

# The Methodology That Works for One Person

After comparing Scrum, Kanban, Scrumban, and Shape Up, the recommendation for a solo developer with AI coding agents is a “Shaped Personal Kanban” hybrid — Personal Kanban’s continuous flow for daily execution, combined with Shape Up’s strategic shaping for longer-term direction.

## Why pure Scrum fails solo

- Scrum requires a minimum of three developers

- Role tension (Product Owner, Scrum Master, Developer) can’t be replicated by one person

- Standups are meaningless solo; sprint boundaries feel artificial

- Ceremony overhead eats into building time

That said, Scrum’s artifacts (backlog, sprint goal, definition of done) remain valuable. Take the artifacts, skip the ceremony.

## Personal Kanban: the foundation

Jim Benson and Tonianne DeMaria Barry’s Personal Kanban has just two rules: visualize your work and limit your work-in-progress. Start with a WIP limit of 3.

Board columns: Ideas → Ready → Doing (WIP=3) → Review → Done

Cycle time (start-to-done per item) is the primary metric. Track it, and within 4–6 weeks you’ll have a reliable baseline for forecasting.

## Shape Up’s strategic layer

Basecamp’s Shape Up introduces concepts that solve Kanban’s weaknesses:

- Appetite flips estimation: instead of “how long will this take?” you ask “how much time is this worth?”

- Fixed time, variable scope — set a timebox and cut scope to fit, rather than extending deadlines

- Shaping phase forces strategic thinking before building — define the problem, sketch a rough solution, identify rabbit holes

Adapt Shape Up’s 6-week cycles to 3-week build cycles with 1-week cooldown. During cooldown: fix bugs, address tech debt, explore new ideas, process feedback.

## The hybrid in practice

Strategic layer (Shape Up-inspired, at cycle boundaries):

- Shape 1–2 “bets” using the pitch format: Problem → Appetite → Solution sketch → Rabbit holes → No-gos

- Fixed time, variable scope — if it doesn’t ship in 3 weeks, scope-hammer or kill it

Tactical layer (Personal Kanban, daily):

- Board: Ideas | Shaped | Ready | Doing (WIP=3) | Review | Done

- Pull system: only start new work when current items move to Done

Daily practice (8 minutes total):

- Morning (5 min): What’s the #1 thing to ship today? Any blockers? What can I delegate to AI?

- End of day (3 min): Log accomplishments, decisions made, open questions

Weekly practice (30 min Friday):

- Three Ls retrospective: Liked (what went well), Learned (new knowledge), Lacked (what was missing)

- Review cycle time trends and throughput

- Reprioritize Ready column

## Metrics that matter

- Cycle time per item (primary — measures throughput efficiency)

- Throughput: items completed per week, split by type

- Deployment frequency (aim for 2–3x per week)

- WIP count (if consistently exceeding limit, you’re context-switching too much)

Avoid story points for solo work. Simply count completed items and track cycle time. Use throughput for forecasting: “I complete ~5 items/week, backlog has 20 items, so ~4 weeks.”

# Product Vision, Roadmaps, and Knowing What to Build Next

## The NOW/NEXT/LATER roadmap

Invented by Janna Bastow of ProdPad, this format organizes work into three time horizons without specific dates:

- NOW — Validated initiatives currently in progress, fully specified

- NEXT — Items in or pending discovery — important but not yet started

- LATER — Long-term priorities where scope is undefined

Organize by problems to solve, not specific features: “Improve learner retention” rather than “Add streak counter.” Complement with milestones as motivational checkpoints.

## The one-page PRD

For major features, write a lightweight Product Requirements Document. The most powerful section is explicit non-goals — defining what you won’t do prevents scope creep:

- Problem statement (spend more time here than feels comfortable)

- Goal and success metrics

- User stories

- In scope (v1)

- Out of scope (v1) — the scope-creep prevention section

- Open questions

## Discovery without a team

Dual-Track Agile runs discovery (deciding what to build) in parallel with delivery (building it). As a solo developer, this becomes mental mode-switching: spend 70/30 discovery/delivery early in a cycle, then flip to 20/80 during build phases.

Teresa Torres’s Opportunity Solution Tree maps: desired outcome → opportunities from real user needs → multiple potential solutions → assumption tests for each solution. Even solo, this prevents chasing features that don’t map to real user problems.

## Hypothesis-driven development

Instead of building features on assumptions, frame every piece of work as an experiment:

“We believe that [action] for [users] will achieve [outcome], verified by [metric].”

This forces clarity about what you’re testing and how you’ll know if it worked.

# Organizing Your Backlog and Defining “Ready” and “Done”

## Four backlogs, simplified

A solo developer needs four conceptual containers (they can live in a single markdown file):

- Discovery Backlog — Ideas to investigate, hypotheses to test, research spikes (Levels 0–2)

- Product Backlog — Refined and ordered work, progressively elaborated (Levels 2–4)

- Current Cycle — What you’re building right now (Level 4, pulled into active work)

- Icebox — Parked ideas. If an item sits here 6 months and you haven’t missed it, delete it.

Reserve 15–20% of each cycle’s capacity for technical debt.

## Definition of Ready — quality gate before building

A story is ready to build when it passes this checklist:

- User story follows “As a… I want… So that…” format

- Value/purpose is clear (you know WHY)

- Acceptance criteria defined with Given/When/Then scenarios

- Story is independent (no unresolved blockers)

- Story is small enough (completable in 1–3 days)

- UI/UX approach is sketched or decided

- Data model implications understood

- Edge cases and error states identified

- No unresolved open questions

The DoR prevents you from handing vague work to an AI agent. If a story doesn’t pass the DoR, it needs more discovery, not more coding.

## Definition of Done — quality gate after building

- Code: Implements all acceptance criteria, passes ESLint/TypeScript, self-documenting naming

- Testing: Key logic unit-tested, acceptance criteria verified, edge cases tested, mobile responsive

- Security: Supabase RLS policies applied, input validated, no sensitive data exposed to client

- Deployment: Builds without errors, migrations applied, deployed to preview and verified

- Documentation: README updated if needed, complex decisions documented

# Your Project as Markdown Files in Git

## Recommended folder structure

project-root/

.claude/commands/        # Custom Claude Code slash commands

docs/

planning/              # roadmap.md, backlog.md, PRDs

decisions/             # Architecture Decision Records

sprints/               # Time-boxed iteration files

research/              # AI-generated research artifacts

CLAUDE.md                # AI agent project context

CHANGELOG.md             # Keep a Changelog format

README.md

src/                     # Application source code

### Design principles

- planning/ holds living documents that evolve

- decisions/ holds immutable records (ADRs never get edited, only superseded)

- sprints/ holds time-boxed iteration files

- CLAUDE.md at the root gives AI agents automatic project context

## Linking code and planning documents

- Branch naming: feature/STORY-042-user-profile, bugfix/BUG-017-timer-overflow

- Conventional commits: feat(quiz): add multiple choice component [STORY-038]

- Cross-references: In planning docs, link to PRs. In code, reference ADRs. In changelog, reference story IDs.

## The AI agent workflow

The most effective pattern for Claude Code follows a Research → Plan → Annotate → Implement cycle:

- Ask the agent to research and write findings to docs/research/

- Request a detailed implementation plan with code snippets

- Review the plan, add inline annotations, tell the agent to address them without implementing

- Once the plan is solid, instruct: “Implement it all. Mark tasks as completed in the plan.”

The markdown file serves as shared mutable state between you and the AI. The key guard phrase is “don’t implement yet.”

## What markdown can and can’t replace

Markdown uniquely offers: version history for every planning change, diffs showing exactly what shifted, co-location with code, AI readability, zero vendor lock-in.

It cannot easily replicate: dynamic filtering, real-time dashboards, drag-and-drop kanban, automatic rollup calculations. For those, tools like GitHub Projects (free), Linear (keyboard-first), or Notion (flexible) each have strengths. But for a solo developer, markdown-in-git provides 80% of the value at 0% of the cost.

# Testing, Shipping, and Watching It Run

## The testing trophy for Next.js and Supabase

Kent C. Dodds’s Testing Trophy prioritizes tests by return on investment:

- Static analysis (base layer): TypeScript strict mode + ESLint + Prettier. Essentially free.

- Integration tests (largest layer): Test components with dependencies, API routes with database. Use Vitest + React Testing Library.

- E2E tests (critical paths): Signup → onboard → core feature flows with Playwright.

- Database tests: Test Supabase RLS policies with pgTAP via supabase test db.

When to test (risk-based): Always test authentication, payment logic, RLS policies, and data mutations. Skip testing purely presentational components and prototype features.

## CI/CD pipeline for solo developers

- Deploy to Vercel (zero-config for Next.js, automatic preview deployments)

- Run GitHub Actions for CI: lint + type-check, unit tests, database tests in parallel

- Automate versioning with semantic-release + conventional commits

- Use Dependabot for automated dependency updates

- Gate deployments behind passing tests

## Architecture Decision Records

ADRs capture the why behind decisions — something you’ll forget in 3 months. Write an ADR when choosing a major library, deciding on data model structure, selecting deployment platform, or making any decision you’d need to explain to future-you.

## Monitoring after launch

- Error tracking: Sentry with @sentry/nextjs

- Uptime: Pulsetic or Better Stack pinging your /health endpoint

- Analytics: Vercel Analytics or PostHog (product analytics with funnels, session recording)

This three-layer stack costs $0 on free tiers and catches the vast majority of production issues.

# Growing the Process Without Drowning in It

## Start minimal, add only when you feel pain

Phase 1 (Weeks 1–4): Single markdown backlog, basic git workflow, CLAUDE.md file.

Phase 2 (Months 2–3): Add sprint cycles, conventional commits, a PROCESS.md.

Phase 3 (Months 3–6): CI/CD pipeline, automated testing, Sentry, first ADRs.

Phase 4 (Month 6+): Automated versioning, feedback loops, metrics tracking.

Move through phases only when the previous one feels natural and automatic. Process should serve you, never the other way around.

## Solo retrospectives

The Three Ls framework works best: every Friday, spend 15–30 minutes on:

- Liked — what went well

- Learned — new insights

- Lacked — what was missing or held you back

Pick 1–3 concrete, actionable improvements for next week. Track whether you actually implement them.

## Process maturity checklist

- Phase 1: Git + markdown backlog + CLAUDE.md

- Phase 2: Conventional commits + sprint cycles + retrospectives

- Phase 3: CI/CD + automated tests + monitoring + ADRs

- Phase 4: Automated versioning + feedback loops + metrics

- Phase 5: Hypothesis-driven development + continuous discovery

Each phase builds on the last. Skip none. Rush none.

# Conclusion: The System That Grows With You

The most important insight across this guide is that systematic development is not about heavyweight process — it’s about making the right decisions visible and traceable.

Three practices deliver outsized returns from day one:

- Write acceptance criteria in Given/When/Then format — they serve as specs, tests, and AI prompts simultaneously

- Use conventional commits — zero ongoing cost, enables automated changelogs and versioning

- Write ADRs for major decisions — 5 minutes now saves hours of “why did I do this?” later

The emergence of AI coding agents shifts the solo developer’s role from writing code to orchestrating work — decomposing problems, shaping specifications, reviewing output, and making architectural decisions. The pipeline from vague idea → explored concept → specified story → ready-to-build task is the conveyor belt that feeds your AI agents high-quality work. Invest in that pipeline, and the building takes care of itself.